## Slide 1: First Meeting Presentation 

## Slide 2: Topics in this presentation:
Project Idea Discussion
Weekly Plan
How will we work as a team:
  Team Framework Agreement
  Meeting Schedule
  Minutes of Meeting (MoM) Process
  Project Organizer Excel
  File & Folder Structure
  Communication Tools

## Slide 3: First Thing, Project Idea
In addition to the previous discussed ideas
❌Social media platform
✅Quiz AI
❌OS Instructor
✅Gym(Mobile)
❌Recycling
✅Dorms
we should discuss some other ideas related to AI.
Notes: اتاخرت (وجه معصب)

## Slide 4: Overall Plan
As previously outlined, the project timeline is structured over a five-week period:
  Week 1: Choosing the idea
  Week 2: Ch-1: Introduction
  Week 3: Ch-2: Literature Review
  Week 4: Ch-3: Requirement Collection/Engineering and Analysis
  Week 5: Ch-4: Methodology

## Slide 5: Weekly plan
Each week, we will conduct two meetings:
  the first is an internal team meeting focused on discussing documentation progress and task coordination
  the second is a supervisory meeting with our instructor to review accomplishments, address challenges, and receive feedback.

## Slide 6: Team Framework Agreement
A mutual agreement among team members that defines how the team will communicate, assign tasks, conduct meetings, track progress, resolve conflicts, and ensure collaboration throughout the project lifecycle.
Our Team Framework Agreement is documented within the Project Organizer file for consistent reference and updates.

## Slide 7: Minutes of Meeting (MoM) Process
For every meeting conducted, a formal Minutes of Meeting (MoM) document will be prepared to record the key discussion points, decisions made, and assigned action items. This process ensures clear documentation of meeting outcomes, facilitates task follow-up, and maintains alignment among team members and the instructor. All MoMs will be consistently stored in the designated project repository for easy access and reference.
Two Minutes of Meeting (MoM) documents will be generated weekly—one for the internal team meeting and another for the supervisory meeting with our instructor.

## Slide 8: Project Organizer Excel
The Project Organizer Excel is a centralized file designed to manage and track all project-related planning. It includes structured sheets for the Team Framework Agreement, Team Members, Milestones, and explanatory notes to ensure clarity, accountability, and organized progress monitoring throughout the project lifecycle.

## Slide 9: File & Folder Structure
Meow 🐱

## Slide 10: Communication Tools
GitHub: Shared repository for code and documentation collaboration
Discord: Informal and quick team communication
Microsoft Teams: Formal communication and meetings with the instructor